Complete CI/CD Project Instructions

An end-to-end, generalized guide for any software project

Applicable to any software development project

# 1. Purpose of This Project

This guide walks through building any software project from scratch while practicing real, industry-style version control and automation. The goal is not the specific application you build — it is learning the end-to-end process: planning, structuring, coding with tests, using Git/GitHub properly, enforcing quality gates, and automating everything with a CI/CD pipeline.

# 2. Project Management Lifecycle

Before writing any code, understand the stages every project moves through, from idea to delivery:

- Project Planning — define what you're building and why.

- Planning the Process — decide the approach and starting point (e.g. a base template repository).

- Organize the Project — set up a clean folder structure (e.g. separating source code from tests).

- Determining Deliverables — decide what will actually be handed over at the end (see Section 7).

- Work Breakdown Structure (WBS) — break the project into small, doable tasks.

- Allocating Resources — assign who (or what time) is responsible for each task.

- Identifying and Managing Risks — anticipate technical, schedule, and collaboration risks.

- Quality Management Process and Early Validation — write and test code as you go, rather than only at the end.

- Delivery Plan — decide how the finished, validated work gets shipped.

# 3. Recommended Project Structure

Regardless of language, keep a professional separation of concerns:

your-project/

├── src/            # application source code

├── tests/

│   ├── unit/       # tests for individual functions/units

│   └── integration/ # tests for components working together

├── .github/workflows/   # CI/CD pipeline definitions

├── requirements.txt (or package.json, pom.xml, etc.)

└── README.md

# 4. End-to-End Workflow

## Step 1 — Create and Clone the Repository

- Create a new repository on GitHub (from a template, or from scratch).

- Configure your local Git identity and authenticate the GitHub CLI (see the Tools Installation Guide).

- Clone the repository locally: git clone https://github.com/<username>/<repo>.git

- Install project dependencies.

## Step 2 — Implement a Feature With Tests (Repeat per Feature)

- Branch off main for the feature: git checkout main then git checkout -b feature/<name>.

- Write the smallest useful piece of functionality in src/.

- Write test cases for it in tests/ (both expected/normal inputs and edge cases, e.g. negative numbers, zero, invalid input).

- Run the test suite to confirm it passes: e.g. pytest tests/unit/ -v

- Stage, commit, and push: git add . → git commit -m "..." → git push origin feature/<name>

- Repeat for each additional feature, always branching from an up-to-date main.

## Step 3 — Merge the Work

Two ways to bring a feature branch back into main:

- Locally: git checkout main → git merge feature/<name>, resolving any conflicts manually (see the Git & GitHub Commands document).

- Via GitHub (recommended for teams): push the branch, open a Pull Request comparing it against main, get it reviewed, then merge it and delete the branch.

- After merging remotely, sync your local main: git checkout main → git fetch origin main → git pull

## Step 4 — Run Quality Checks Manually

Before automating anything, run the quality tools by hand at least once so you understand what each one checks:

pytest tests/ -v                                  # do all tests pass?

pytest tests/ --cov=src --cov-report=html         # how much of the code is tested?

pylint src/                                        # static analysis / code quality score

black src/ tests/ --check                          # is formatting consistent?

bandit -r src/                                      # any known security issues?

(Substitute the equivalent tools for your language/stack — see the Tools Installation Guide.)

Note: Running all of these by hand for every small change is tedious and easy to forget. That tedium is exactly the problem CI/CD solves — see Section 5.

## Step 5 — Build the CI/CD Pipeline

Add a workflow file (e.g. .github/workflows/ci.yml) that automatically runs the same checks on every push and pull request. Full pipeline stages, syntax, and explanations are in the CI/CD Reference & Troubleshooting document. At a high level, stages typically run in this order:

Trigger (push/PR) → Build → Test → Coverage → Lint → Format → Security → (optional) Deploy/Package

- Commit and push the workflow file.

- Open the "Actions" tab on GitHub to watch the pipeline run automatically.

- If a stage fails, read its log, fix the underlying issue locally, then commit and push again — the pipeline re-runs automatically.

- Once every stage passes consistently, the pipeline is enforcing your quality bar without manual effort.

## Step 6 — Iterate and Finalize

- Continue adding features on new branches, letting CI validate each one automatically.

- Enforce thresholds as the project matures (e.g. minimum test coverage, minimum lint score) so the pipeline blocks low-quality merges.

- Add a packaging/deployment stage once the project is stable, to produce a distributable artifact.

- Do a final Pull Request into main, confirm the full pipeline passes, and merge to mark project completion.

- Clean up merged branches.

# 5. Why CI/CD Matters

| Continuous Integration (CI) | Continuous Deployment (CD) |
| --- | --- |
| Automatically tests every code change | Automatically deploys/packages code that passes all checks |
| Catches bugs early, before they reach production | Reduces manual deployment errors |
| Ensures code quality standards are maintained | Enables faster, more consistent delivery |
| Gives developers a fast feedback loop | Removes repetitive manual release steps |

# 6. Managing Risk Throughout the Project

- Technical risk: start from a known-working template/base and build incrementally.

- Learning/skill risk: increase complexity gradually; ask for help/pair when stuck.

- Schedule risk: set clear time boundaries per task and prioritize the most important outcomes.

- Collaboration risk: expect merge conflicts and treat resolving them as a normal, guided part of the workflow, not a failure.

# 7. Deliverables

At the end of the project, the following should exist and be reviewable:

- Working source code in src/, organized cleanly and separated from tests.

- A test suite (unit and integration tests) covering the functionality, all passing.

- A version-controlled commit history on GitHub showing incremental, descriptively-messaged commits.

- Evidence of proper branching and Pull Request usage (feature branches, PRs, reviews/merges, deleted stale branches).

- A working CI/CD pipeline definition (e.g. .github/workflows/ci.yml) that runs automatically on push/PR.

- Generated quality reports as pipeline artifacts: test coverage report, lint report, security scan report.

- Basic project documentation (e.g. a README describing what the project does and how to run it).

- A final, merged main branch reflecting the completed, passing project.

# 8. Evaluation Guidelines

Use the following criteria to assess whether a project has been completed to a good standard. These map directly to the automated quality gates the pipeline enforces:

| Criterion | What to check |
| --- | --- |
| Functional correctness | All test cases pass (pytest/equivalent test runner exits successfully). |
| Test coverage | Coverage report meets or exceeds the agreed threshold (a common baseline is 80%). |
| Code quality / static analysis | Linter score meets or exceeds the agreed threshold (a common baseline is 7.0/10 for pylint). |
| Formatting consistency | Code passes the formatter's check mode (e.g. black --check) with no differences. |
| Security | No unresolved high-severity findings from the security scanner (e.g. bandit). |
| Git/GitHub workflow | Feature branches were used, commits are descriptive, Pull Requests were opened and merged (not just direct pushes to main). |
| CI/CD pipeline health | The pipeline is present, triggers on push/PR, and all stages pass on the final submission. |
| Documentation | A README or equivalent explains what the project is and how to set it up and run it. |

Note: Thresholds (coverage %, lint score, etc.) are configurable per project — set them explicitly at the start of the project so both the pipeline and the evaluator apply the same bar.